MVP FEATURE ROADMAP

AI Interview Kit Generator

for Technical Hiring Teams at Small Startups

Features • Technical Analysis • Verdict & Scoring

Prepared: May 2026

# Roadmap Overview

This document provides a phase-by-phase feature roadmap for building an AI-powered interview preparation guide generator, tailored specifically for technical hiring teams at small startups. The roadmap is designed for a solo developer (the founder, a data scientist) building from lived experience. Each phase includes detailed features, technical specifications, priority levels, effort estimates, and success metrics.

| Phase | Timeline | Goal | Features | Key Milestone |
| --- | --- | --- | --- | --- |
| Phase 0: Validate | Week 1–2 | Prove demand before building | 3 | 200+ waitlist sign-ups |
| Phase 1: Core MVP | Week 3–8 | Ship the interview kit engine | 9 | 100 users, 300+ kits |
| Phase 2: Retention | Week 9–16 | Team features + stickiness | 6 | 50 paying teams, 30% retention |
| Phase 3: Growth | Month 5–8 | SEO, integrations, API | 6 | $10K+ MRR |
| Phase 4: Intelligence | Month 9–14 | Data moats + advanced features | 5 | $30K+ MRR, moat established |

Critical principle: Do NOT build Phase 2–4 features until Phase 1 success metrics are achieved. Every feature after Phase 1 is an optimization on a proven engine. Building them without validation is wasted effort.

# Phase 0: Validate & Foundation (Week 1–2)

Goal: Prove demand exists before writing a single line of product code. This phase has three deliverables: a landing page with waitlist, core LLM prompt R&D, and a resume parsing pipeline.

## Feature 0.1: Landing Page + Waitlist

| Attribute | Details |
| --- | --- |
| Priority | P0 (Must have) |
| Effort | 2–3 days |
| Complexity | Low |
| Description | Single-page site explaining the value proposition with email capture. Include a static example showing a sample JD + resume producing an interview kit. Use Vercel for hosting, Resend or Mailchimp for email capture. |
| Tech Stack | Next.js static page, Tailwind CSS, deployed on Vercel (free tier) |
| Success Metric | 200+ email sign-ups within 2 weeks of launching across Reddit, Twitter/X, and LinkedIn |
| Why It Matters | Validates demand before building. If fewer than 50 people sign up, reconsider positioning before investing 6 weeks in code. |

## Feature 0.2: Core LLM Prompt R&D

| Attribute | Details |
| --- | --- |
| Priority | P0 (Must have) |
| Effort | 5–7 days |
| Complexity | Medium-High |
| Description | Design and iterate on prompt templates for data science roles. Build separate prompts for: question generation with model answers, practical test generation with evaluation criteria, scoring rubric generation with calibration examples, and red flag/probe identification. Test with 10+ real resumes and JDs. |
| Tech Stack | Anthropic Claude API (Sonnet for iteration, Opus for complex generation). Python scripts for rapid iteration. Git version control for all prompts. |
| Key Challenge | The prompt IS the product. If question quality is mediocre or practical tests feel generic, nothing else matters. Budget 60% of this phase’s time on prompt quality. |
| Output Format | Structured JSON for each section. Define schema upfront: { questions: [{ text, tests_for, model_answer, follow_ups, difficulty }], practical_test: { title, description, deliverables, time_limit, evaluation_criteria, difficulty_variants: [junior, mid, senior] }, rubric: { criteria: [{ name, weight, scale_descriptions }] } } |

Founder tip: Spend a full day just on the practical test prompt. This is your wedge feature. Test it by generating assessments for roles you’ve actually hired for and asking yourself: “Would I use this test in a real interview?” If the answer is no, iterate until it is yes.

## Feature 0.3: Resume Parsing Pipeline

| Attribute | Details |
| --- | --- |
| Priority | P0 (Must have) |
| Effort | 3–4 days |
| Complexity | Medium |
| Description | Parse PDF and DOCX resumes into structured text. Extract: skills list, experience level (junior/mid/senior), tech stack, notable projects, education, employment timeline with gap detection. Handle messy formatting gracefully. |
| Tech Stack | PyMuPDF for PDF text extraction, python-docx for DOCX. Feed raw extracted text to Claude API for structuring into clean JSON. |
| Key Challenge | Resumes come in wildly inconsistent formats. The LLM handles this well as a text-understanding task. Edge case: image-only PDFs require OCR (defer to manual paste for MVP). |

# Phase 1: Core MVP — The Interview Kit Engine (Week 3–8)

Goal: Ship the core product. A user pastes a JD and uploads a resume. In 60 seconds, they receive a complete interview kit: tailored questions with model answers, a practical assessment, a scoring rubric, red flag probes, and an interview flow guide. This is the entire product. Everything else is optimization.

## Feature 1.1: JD + Resume Input UI

| Attribute | Details |
| --- | --- |
| Priority / Effort / Complexity | P0 ¦ 3–4 days ¦ Low-Medium |
| Description | Two-panel input interface. Left: paste or upload job description. Right: paste or upload resume (PDF/DOCX). Role type selector dropdown: Data Scientist, ML Engineer, Data Analyst, Data Engineer, Analytics Engineer. Big green “Generate Interview Kit” button. |
| Tech Stack | Next.js + Tailwind CSS. react-dropzone for file upload. Supabase Storage for file persistence. Client-side PDF text preview for confidence. |
| UX Requirement | Must feel instant and frictionless. A first-time user should go from landing on the page to generating their first kit in under 90 seconds. |

## Feature 1.2: AI Question Generation with Model Answers

| Attribute | Details |
| --- | --- |
| Priority / Effort / Complexity | P0 ¦ 5–7 days ¦ Medium |
| Description | Generate 8–12 tailored questions based on the resume-JD match analysis. Each question includes: the question text, what skill/competency it tests, a model answer showing what “good” looks like, 2–3 follow-up probes for deeper assessment, and difficulty level (foundational/intermediate/advanced). |
| Question Mix | 40% behavioral (leadership, collaboration, conflict resolution tailored to their experience), 40% technical (specific to their tech stack and projects), 20% situational/case-based (how they’d approach a problem relevant to the JD) |
| Tech Stack | Claude API with role-specific prompt templates. Structured JSON output. Stream response chunks for perceived speed. |
| Why Better Than ChatGPT | ChatGPT generates generic role-level questions. This generates questions about THIS candidate’s specific experience, mapped to THIS job’s specific requirements, with calibrated model answers. |

## Feature 1.3: Practical Assessment Generator

| Attribute | Details |
| --- | --- |
| Priority / Effort / Complexity | P0 ¦ 7–10 days ¦ Medium-High |
| Description | Generate a tailored practical test matched to the candidate’s experience level and the role requirements. Output includes: task title and description, dataset/scenario context, expected deliverables, suggested time limit, detailed evaluation criteria (what excellent/good/adequate/poor looks like), and three difficulty variants (Junior: guided with hints, Mid: moderate scope, Senior: open-ended system design). |
| Role-Specific Templates | Data Scientist: EDA + predictive modeling on a provided dataset. ML Engineer: end-to-end pipeline design + deployment considerations. Data Analyst: dashboard design + SQL queries + insight storytelling. Data Engineer: ETL pipeline design + data modeling + performance optimization. |
| Tech Stack | Claude API with heavily engineered, role-specific prompt templates. This is the hardest prompt engineering task in the entire product. Each role type needs a separate template with domain-specific constraints. |
| Why This Is the Wedge | No competitor generates personalized practical assessments. HackerRank offers generic coding challenges. Your tool generates a test specifically designed around what this candidate claims to know and what this job actually requires. |

This feature alone justifies a paid subscription. Invest 40% of Phase 1 development time here. If the practical tests are excellent, users will pay. If they’re mediocre, no other feature can compensate.

## Feature 1.4: Scoring Rubric Generator

| Attribute | Details |
| --- | --- |
| Priority / Effort / Complexity | P0 ¦ 3–5 days ¦ Medium |
| Description | Generate a weighted scoring rubric with 6–10 criteria. Each criterion includes: name, weight (%), 1–5 scale with concrete calibration examples (what a 1, 3, and 5 look like for this specific criterion and role), and a pass/fail threshold. Overall score calculated as weighted sum with a recommended hire/no-hire cutoff. |
| Output Schema | JSON: { criteria: [{ name, weight_pct, scale: { 1: description, 3: description, 5: description }, pass_threshold }], overall_threshold: number } |
| Why It Matters | Without calibration examples, two interviewers will give the same candidate answer a 2 and a 4. The calibration examples are the most valuable part of the rubric — they align the interview panel’s judgment. |

## Feature 1.5: Candidate Red Flags & Probes

| Attribute | Details |
| --- | --- |
| Priority / Effort / Complexity | P1 ¦ 2–3 days ¦ Low-Medium |
| Description | AI identifies 3–5 potential concerns from the resume relative to the JD: employment gaps, skill mismatches, unclear project contributions, seniority-experience misalignment, missing expected skills. For each concern, generates a diplomatic probe question. |
| Example | Red flag: “Candidate lists ‘Led ML platform migration’ but timeline overlaps with a junior role at a 5-person startup.” Probe: “Can you walk me through your specific role in the ML platform migration? What decisions did you personally own?” |
| Why It Matters | First-time interviewers miss resume red flags that experienced hiring managers catch intuitively. This feature gives every interviewer senior-level pattern recognition. |

## Feature 1.6: Interview Flow Guide

| Attribute | Details |
| --- | --- |
| Priority / Effort / Complexity | P1 ¦ 2–3 days ¦ Low |
| Description | Minute-by-minute interview structure: Introduction & rapport (5 min) → Behavioral questions (15 min) → Technical deep-dive (20 min) → Practical problem discussion (15 min) → Candidate Q&A (5 min). Maps each generated question to a specific time slot. |
| Why It Matters | Turns a question bank into a complete interview playbook. Especially valuable for interviewers who have never run a structured interview before. |

## Feature 1.7: PDF Export / Printable Kit

| Attribute | Details |
| --- | --- |
| Priority / Effort / Complexity | P0 ¦ 3–4 days ¦ Low-Medium |
| Description | One-click download of the complete interview kit as a clean, branded PDF. Includes all sections: candidate summary, questions with answers, practical test, rubric, red flags, flow guide. Formatted for printing or second-screen viewing. |
| Tech Stack | Puppeteer for server-side HTML-to-PDF rendering, or react-pdf for client-side generation. Branded template with logo and color scheme. |

## Feature 1.8: User Authentication + Kit History

| Attribute | Details |
| --- | --- |
| Priority / Effort / Complexity | P1 ¦ 3–4 days ¦ Low-Medium |
| Description | Sign up / login via email + Google OAuth. Dashboard showing all previously generated kits with search, filter by role type, and date sorting. Kit detail view with full content. |
| Tech Stack | Supabase Auth (free tier includes email + OAuth). PostgreSQL for kit storage. Next.js server components for dashboard. |

## Feature 1.9: Free Tier + Usage Limits

| Attribute | Details |
| --- | --- |
| Priority / Effort / Complexity | P0 ¦ 1–2 days ¦ Low |
| Description | Free tier: 3 kits/month, includes questions + rubric but NO practical test generation. Pro tier: unlimited kits with all features including practical tests and PDF export. Simple upgrade prompt when free limit is reached. |
| Monetization Logic | Practical test generation is the premium feature that justifies payment. The free tier demonstrates value; the practical test is the conversion trigger. |

# Phase 2: Retention & Team Features (Week 9–16)

Goal: Make the product sticky (users return) and unlock team-level revenue (multiple seats per company). Only build this phase after Phase 1 achieves: 100+ users, 300+ kits generated, and 30%+ of users generating a second kit.

| Feature | Priority | Effort | Description |
| --- | --- | --- | --- |
| Candidate Comparison Dashboard | P1 | 5–7 days | Side-by-side comparison of 2–5 candidates for the same role. Normalized rubric scores, visual radar chart, ranking table, hire recommendation. |
| Post-Interview Debrief Template | P1 | 3–4 days | Pre-filled evaluation form based on rubric criteria. Interviewer fills in scores + notes. Produces shareable standardized evaluation. |
| Shareable Kit Links | P1 | 2–3 days | Unique link to share any kit with co-interviewers. View-only access without account. Sign-up prompt after viewing. |
| Team Workspaces | P2 | 5–7 days | Create teams, invite members, shared candidate pool, shared rubric templates, team billing via Stripe. |
| Feedback Loop System | P1 | 2–3 days | Post-interview prompt: question usefulness (1–5), practical test appropriateness (yes/no), suggested additions. Feeds into prompt quality improvement. |
| Role Template Library | P2 | 4–5 days | Pre-built templates for 15–20 technical roles beyond data science. Browse, preview, customize before generating. |

# Phase 3: Growth & Integrations (Month 5–8)

Goal: Scale acquisition through SEO, unlock integration-driven distribution, and build an API revenue stream. Target: $10K+ MRR.

| Feature | Priority | Effort | Description |
| --- | --- | --- | --- |
| SEO Question Generator Pages | P1 | 7–10 days | Free public interview question generator for 50+ technical roles. Each page targets high-volume keywords. CTA to generate a full personalized kit. |
| ATS Integration (Greenhouse + Lever) | P2 | 10–14 days | Auto-pull JD and candidate resume when interview is scheduled. Push generated kit back as prep notes. Marketplace listing for discovery. |
| Calendar Integration | P2 | 5–7 days | Google Calendar + Outlook. Detect interview events 24 hours in advance. Auto-prompt to generate a kit with notification. |
| API for Embedding | P2 | 5–7 days | Public REST API: POST JD + resume → GET interview kit JSON. For ATS platforms and recruiting agencies to embed. |
| Stripe Billing + Plan Management | P1 | 3–5 days | Full billing: subscriptions, team billing, usage tracking, invoices, cancellation flow, Customer Portal. |
| Internal Analytics Dashboard | P2 | 3–4 days | Kits/day, conversion rates, churn, NPS, popular role types, feedback scores. Data-driven feature prioritization. |

# Phase 4: Intelligence & Scale (Month 9–14)

Goal: Build data moats and advanced features that make the product irreplaceable. These features require months of accumulated usage data, which is why they are in Phase 4.

| Feature | Priority | Effort | Description |
| --- | --- | --- | --- |
| Prompt Quality Engine (ML-Driven) | P1 | 10–14 days | Use feedback data to auto-improve prompts. A/B test question formats. Track which questions get highest usefulness ratings. This IS your data moat. |
| Interviewer Performance Analytics | P2 | 7–10 days | Track which interviewers’ assessments best predict successful hires. Surface calibration insights. |
| Custom Assessment Builder | P2 | 7–10 days | User-created practical test templates. Share with team. Community marketplace for top templates. |
| Multi-Round Interview Planning | P2 | 5–7 days | Plan full interview loops: phone screen → technical → system design → culture fit. Each round builds on previous findings. |
| Bias Detection & DEI Reporting | P2 | 5–7 days | Analyze scoring patterns for bias. Flag non-job-relevant correlations. DEI compliance reports for enterprise. |

# Technical / Product Analysis

## System Architecture

| Layer | Technology | Purpose | Cost (MVP) |
| --- | --- | --- | --- |
| Frontend | Next.js 14 + Tailwind CSS | App Router, Server Components, streaming UI for perceived speed | Vercel free tier ($0) |
| Backend / AI | FastAPI (Python) | LLM orchestration, resume parsing, prompt management. Python for data science familiarity. | Railway ($20–50/mo) |
| Database | Supabase (PostgreSQL) | User data, kit storage, feedback, RLS for multi-tenancy | Free tier → $25/mo at scale |
| LLM API | Anthropic Claude (primary) | Question gen, test gen, rubric gen. Claude Sonnet for most tasks, Opus for complex tests. | $0.08–$0.25 per kit |
| Resume Parser | PyMuPDF + Claude | PDF text extraction + LLM structuring into clean JSON | Included in LLM cost |
| PDF Export | Puppeteer | Server-side HTML → PDF rendering for downloadable interview kits | Included in Railway |
| Auth | Supabase Auth | Email + Google OAuth, JWT sessions, free tier includes everything needed | $0 |
| Payments | Stripe | Subscriptions, team billing, usage metering. Customer Portal for self-service. | 2.9% + 30¢ per transaction |
| Analytics | PostHog (free) + Sentry | Product analytics + error tracking from Day 1 | Free tier ($0) |

## AI Pipeline Architecture

The AI pipeline processes a JD + resume pair through five sequential steps, with Step 4 running sub-tasks in parallel to minimize total generation time:

| Step | Process | Input → Output | Latency |
| --- | --- | --- | --- |
| 1. Input Processing | Resume PDF/DOCX → text extraction → LLM structuring | Raw file → { skills, experience, projects, education, gaps } | 2–4 sec |
| 2. JD Analysis | Raw JD text → LLM extraction | JD text → { required_skills, seniority, responsibilities } | 1–2 sec |
| 3. Match Analysis | Candidate profile × JD requirements | Two JSON objects → { match_score, gaps, level_calibration } | 1–2 sec |
| 4. Kit Generation (parallel) | Parallel: questions + practical test + rubric + red flags + flow guide | Match context → complete kit JSON | 8–12 sec |
| 5. Assembly | JSON outputs → structured kit → cache + render | Kit JSON → UI render + PDF-ready format | 1–2 sec |

Total generation time: 15–25 seconds end-to-end. Perceived as ~10 seconds with streaming UI (show sections as they complete rather than waiting for all).

## Cost Analysis

| Metric | Value | Notes |
| --- | --- | --- |
| LLM cost per interview kit | $0.08–$0.25 | Claude Sonnet for most tasks; ~5K input tokens + ~3K output tokens per kit section |
| Monthly infrastructure (MVP) | $50–$150 | Vercel free + Railway $20–50 + Supabase free + domain $15/yr |
| Monthly infrastructure (1K users) | $300–$600 | Supabase Pro $25 + Railway scale $100 + Sentry $26 + increased LLM usage |
| Break-even point | 15–20 paying users at $39/mo | Covers all infrastructure + LLM costs. Highly achievable in first 3 months. |
| Gross margin at scale | 85–92% | LLM API is the only meaningful cost of goods sold. Excellent SaaS economics. |
| LLM cost for free tier users | $0.03–$0.10 per kit | No practical test generation = fewer LLM calls. 3 kits/mo free = $0.09–$0.30/user/mo |

At current API pricing, the free tier costs $0.09–$0.30 per user per month. Even at 1,000 free users, the total LLM cost is $90–$300/month. This is affordable and a great investment in acquisition. Do not gate the free tier aggressively.

## Scalability Challenges

| Challenge | Severity | When It Hits | Mitigation |
| --- | --- | --- | --- |
| LLM rate limits during traffic spikes | Medium | Product Hunt launch, viral moment | Queue with retry + exponential backoff. Multi-provider fallback (Claude → GPT-4 → open-source). |
| PDF generation server load | Medium | 100+ concurrent PDF requests | Async worker queue (Bull/BullMQ). Generate PDFs in background, notify when ready. |
| Database query optimization | Low-Medium | Candidate comparison with 50+ candidates/role | Proper indexing on role_id + user_id. Materialized views for comparison queries. |
| Prompt versioning across concurrent users | Low | When testing new prompts | Immutable prompt configs with version IDs. Canary deployment (10% of users get new prompt). |
| Storage growth (PDFs + resumes) | Low | 10K+ kits generated | Auto-delete resumes after 90 days. Compress PDFs. CDN for static assets. |

## Security & Privacy Requirements

- Data encryption: HTTPS everywhere. Database encryption at rest (Supabase default). Encrypt resume files in storage.

- PII handling: Resumes contain sensitive PII. Auto-delete after 90 days (configurable). No PII in logs or analytics. Anonymize feedback data.

- LLM data privacy: Use Anthropic API with data processing agreement. Ensure no training on user data. Document this in privacy policy.

- GDPR compliance: Cookie consent, data export, right to deletion. Required from Day 1 for EU users.

- SOC 2 Type I: Target Month 12. Use Vanta or Drata for automated compliance. Required for mid-market sales.

- Auth security: Supabase handles password hashing, JWT rotation. Add rate limiting on auth endpoints. Enable 2FA for team accounts (Phase 2).

## Engineering Bottlenecks

| Bottleneck | Risk Level | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Practical test quality consistency | HIGH | If tests feel generic, the core differentiator fails | Role-specific templates with strict constraints. Human QA on first 500 kits. Feedback loop for continuous improvement. |
| Resume parsing edge cases | MEDIUM | Some resumes will fail to parse correctly | LLM handles messy text well. Fallback: show raw text and ask user to confirm/edit extracted skills. |
| LLM hallucination in model answers | MEDIUM | Incorrect model answers erode trust | Constrain answers to rubric criteria. Add caveat: “Suggested answers — calibrate to your team’s context.” Review flagged answers. |
| Prompt engineering iteration speed | MEDIUM | Slow iteration = slow quality improvement | Build a prompt testing harness: run 20 JD+resume pairs through each prompt version, score outputs automatically. |

# Final Verdict & Scoring

## Roadmap Viability Scorecard

| Dimension | Score (1–10) | Commentary |
| --- | --- | --- |
| Roadmap Feasibility | 8.5 / 10 | Phase 0–1 is buildable by a solo data scientist/developer in 8 weeks. Stack is standard, no novel infrastructure. Phase 2+ scales naturally. |
| Technical Risk | 3 / 10 (Low) | Standard web stack + LLM APIs. No custom ML training needed. No real-time infrastructure. Resume parsing is a solved problem. |
| Market Timing | 9 / 10 | Perfect: post-AI adoption wave, skills-based hiring trend, quality-over-quantity shift. Hiring teams expect AI tools now. |
| Competitive Moat (Year 1) | 4 / 10 | Initially weak. Anyone can build an LLM wrapper. Moat grows with: feedback data (quality), templates (content), integrations (switching costs), brand (authority). |
| Competitive Moat (Year 2+) | 7 / 10 | After 10K+ kits with feedback, prompt quality becomes unreplicable. ATS integrations create lock-in. Brand authority in data science hiring. |
| Revenue Potential (Year 1) | 6.5 / 10 | $50K–$150K ARR achievable with strong PLG execution. Requires hitting 200–400 paying users at $30–$50/month. |
| Revenue Potential (Year 2+) | 8 / 10 | $500K–$1.5M ARR with team plans, API revenue, and ATS partnerships. Potential acquisition target for ATS companies. |
| Founder-Market Fit | 9.5 / 10 | You ARE the target user. You know what good data science questions look like. You can evaluate output quality yourself. This is the strongest signal. |
| Solo Builder Feasibility | 8 / 10 | Phase 0–2 is solo-friendly. Phase 3–4 benefits from a second person (frontend or marketing). Not blocked on hiring, though. |
| Distribution Risk | 5 / 10 | The hardest challenge. Product is buildable but reaching 3,000 paying users as a solo founder requires disciplined marketing. SEO + PLG are the most scalable channels. |

## Overall Verdict

OVERALL SCORE: 7.8 / 10  —  BUILD IT

This roadmap represents a realistic, achievable plan for a solo technical founder. The technical risk is low, the market timing is excellent, and the founder-market fit is as strong as it gets. The primary risk is distribution, not product. The roadmap correctly front-loads validation (Phase 0) and core value (Phase 1) before investing in growth and intelligence features.

## Phase-by-Phase Risk Assessment

| Phase | Feasibility | Risk Level | Success Metric | Failure Trigger |
| --- | --- | --- | --- | --- |
| Phase 0: Validate | 95% | Very Low | 200+ waitlist sign-ups | < 50 sign-ups in 2 weeks → rethink positioning |
| Phase 1: Core MVP | 85% | Low-Medium | 100 users, 300+ kits, 30% return rate | < 50 kits in first month → quality problem |
| Phase 2: Retention | 70% | Medium | 50 paying teams, 30% monthly retention | < 10% conversion to paid → pricing or value problem |
| Phase 3: Growth | 60% | Medium-High | $10K+ MRR, ATS integration live | SEO traffic < 1K/month after 6 months → content strategy failing |
| Phase 4: Intelligence | 50% | High | $30K+ MRR, data moat measurable | Feedback data insufficient for ML improvements → usage too low |

## Critical Success Factors

What makes this roadmap win:

- Data-science-only launch: Nailing quality for one domain before expanding ensures the product reputation starts strong.

- Practical test generation as wedge: This is the feature competitors cannot easily replicate because it requires deep domain understanding embedded in prompts.

- PLG with natural viral loop: Free tier → generate kit → share with 3–5 co-interviewers → each signs up. Viral coefficient > 1 is achievable.

- Feedback loop from Day 1: Every kit that receives feedback makes the next kit better. After 10K kits, your prompts are unreplicable.

- Low burn rate: $100–$300/month infrastructure until 1K users. Can run indefinitely as a side project while validating.

What could derail this roadmap:

- Scope creep: The #1 killer. Building Phase 3 features during Phase 1 wastes time on unvalidated assumptions.

- Quality gap: If generated output feels “ChatGPT-level,” users will not pay. The practical test must be genuinely useful.

- Distribution difficulty: Building a great product that nobody finds. Budget 30% of your time on marketing, not 100% on coding.

- Solo burnout: 14 months is long for one person. Set weekly milestones. Celebrate shipping. Take breaks.

- Underpricing: Charging $10/month when the value supports $39–49/month delays sustainability and signals low value.

## Final Recommendation

Ship Phase 0 + Phase 1 in 8 weeks. That’s your entire validation cycle. If 100 users generate 300+ kits and 30% return for a second kit, you have product-market fit. If not, you’ve invested 8 weeks — not 14 months. Do NOT build Phases 2–4 until Phase 1 metrics are hit. Every feature after Phase 1 is optimization on a working engine. Your unfair advantage is being the user. Every decision benefits from your lived experience as a data scientist interviewer. Trust that intuition. Build fast. Ship ugly. Iterate based on what real users tell you.

End of MVP Feature Roadmap